Guidance for Recipient Files

As the recipient of State and/or Federal Funding you will be expected to maintain adequate files.  Your loan agreement states:

The RECIPIENT shall maintain complete program and financial records relating to this LOAN agreement.  Such records shall clearly indicate total receipts and expenditures by fund source and task or object.  All grant/loan records shall be kept in a manner which provides an audit trail for all expenditures. All records shall be kept in a common file to facilitate audits and inspections.

Engineering documentation and field inspection reports of all construction work accomplished under this LOAN agreement shall be maintained by the RECIPIENT.

The best advice is to keep everything.  All your records might be reviewed by a state or federal auditor (or the inspector general) in the future, and it is your responsibility to be able to show that you spent the government’s money responsibly.  As a local government you probably employed consultants, contractors, and other professionals as part of the project.  Although they have their own records, it is your responsibility as a representative of the local government to keep complete records.

This guidance lists the most critical project file elements that Ecology will be looking for during site inspections of your project.

| In Files | Not Required |  |
| --- | --- | --- |
|  |  | Grant or Loan Agreement |
|  |  | The grant and/or loan offer letters from Ecology |
|  |  | The signed financial assistance agreements |
|  |  | All signed amendments to the agreement |
|  |  | All correspondence and emails about the agreements |
|  |  | Contracts |
|  |  | Newspaper advertisements for bids, hiring engineers, or any other contract funded by your agreement. |
|  |  | Signed copies of all the contracts funded by your agreement (design, engineering inspection, construction, including sub contracts) |
|  |  | All signed change orders or amendments to these agreements. |
|  |  | EPLS reports for all the firms you have contracts with (and all their subcontractors) |
|  |  | Documentation of Ecology approval for force account work |
|  |  | Invoices for all work submitted for reimbursement to Ecology |
|  |  | Davis Bacon compliance |
|  |  | Weekly payrolls from contractor and sub contractors |
|  |  | Signed certification statement for each payroll |
|  |  | Documentation that fringe benefits are being paid. |
|  |  | Documentation that you performed spot checks of the weekly payrolls |
|  |  | Documentation that you performed on-site compliance interviews (SF 1445) |
|  |  | Documentation that you checked apprentice/trainee registrations. |
|  |  | American Iron and Steel compliance |
|  |  | Certifications from supplies of Iron and Steel products that the product supplied to your project was manufactured in the United States |
|  |  | de minimis waiver tracking sheet |
|  |  | Project management |
|  |  | Up to date plan set, marked up to show changed conditions and modifications |
|  |  | Tracking system for submittals (date submitted, approval, changes required, etc.) |
|  |  | Approved shop drawings and submittals on file |
|  |  | Vendors equipment manuals |
|  |  | Daily Construction Activity Reports |
|  |  | Field Testing reports |